SaaS POS System — Implementation Gap Analysis

Generated: 26 March 2026

Product Spec vs. Electron + React + SQLite Codebase

# 1. Executive Summary

This report compares the 12-page SaaS product specification ("saas based product.pdf") against the current Electron + React + SQLite codebase. The spec defines a Multi-Branch Retail POS + Inventory + Accounting + CRM system with 11 major modules.

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Requirements Checked | 46 | 100% |
| ✔ Fully Implemented | 20 | 43% |
| ⚠ Partially Implemented | 15 | 33% |
| ✘ Missing / Not Implemented | 11 | 24% |

# 2. Critical Gaps (Must Fix)

2.1  Branch-Based Data Isolation — SYSTEM RULE #1

The spec's most fundamental rule is that ALL data is tagged by branch_id. Currently only the invoices table has branch_id. The products, expenses, banking_transactions, and customers tables have no branch_id column. All reports and dashboard queries are completely global — no branch filter exists anywhere.

2.2  Invoice Auto-Transition to "Completed" (15-Day Lock)

The spec defines: after 15 days from final invoice, status auto-transitions to "Completed" and the invoice is locked. No scheduler, background timer, or cron mechanism is implemented. The status "return_window" is not used either — the code only has Draft / Paid / Credit.

2.3  Return/Exchange 15-Day Enforcement

returns:create creates a return record but never checks whether the original invoice date is within 15 days. Any invoice can be returned regardless of age.

2.4  Branch Management UI (Cannot Add/Edit Branches)

branches table is seeded with 2 branches but there are NO IPC handlers for branches:create, branches:update, or branches:delete. The Settings page has no branch management tab. Branches are effectively hard-coded.

2.5  User–Branch Assignment

The users table has no branch_id column. Users cannot be assigned to a branch. This is required for multi-branch access control (spec §10.3 and System Rule #1).

2.6  Inventory Import / Export (Excel/CSV Bulk Update)

The spec explicitly requires Excel/CSV product import for bulk updates (§4.3). The xlsx library is in package.json but no import or export IPC handler or UI exists.

2.7  Expense Report

The Reports module is missing an Expense report. reports:expenses IPC handler does not exist. expenses:getStats exists but is only used in the Expenses page.

2.8  Currency & Language Settings

Settings §10.7 specifies currency selector and language/format settings. Neither a DB table, IPC handler, nor UI section exists for this feature.

# 3. Partial Implementations (Need Completion)

3.1  Invoice Lifecycle Status Machine

Status values in use: Draft, Paid, Credit. Missing: return_window (the 15-day editable window after final invoice) and Completed (locked state). The UI tabs show "Completed" but the backend auto-transition logic is absent.

3.2  Vendor Edit

vendors:create and vendors:delete are implemented. vendors:update is not — vendors cannot be edited once created.

3.3  Purchase Return IPC Handler

The purchase_returns and purchase_return_items tables are fully designed in the database schema, but no IPC handler (e.g. purchases:createReturn) is registered. The UI in VendorsPurchases.jsx cannot trigger a purchase return flow.

3.4  Banking Auto-Linkage

banking_transactions should be auto-created when a sale is saved, an expense is paid, or a vendor payment is made (spec §7). Currently banking entries must be manually added. The "Track all transactions linked with Sales / Expenses / Vendor payments" requirement is not automated.

3.5  Company Logo Upload

logo_path column exists in company_profile but no file-upload IPC handler or UI file picker is implemented for the logo.

3.6  Backup Restore

The "Restore Data" button in Backup & Security renders but has no onClick handler and no IPC restore handler. Only backup logging is functional.

3.7  Role-Based Server-Side Permission Enforcement

Permissions are loaded on login and used for UI show/hide. However IPC handlers in ipcHandlers.js do NOT validate permissions before executing — any client can call any handler. Server-side permission checks are missing.

3.8  Payment Mode: UPI Separate Tracking

The spec lists Cash, Card, UPI, and Split as distinct modes. In the DB, online_amount covers both Card and UPI together. UPI-specific reporting or reconciliation is not possible.

# 4. Full Requirement Checklist

Legend:  ✔ Implemented = fully built   ⚠ Partial = partially built   ✘ Missing = not started

| Module | Requirement | Status | Notes |
| --- | --- | --- | --- |
| Dashboard | Total Sales, Profit, Pending, Cash/Bank Balance, Low Stock | ✔ Implemented | All 6 KPI cards present in ipcHandlers dashboard:getStats |
| Dashboard | Monthly Sales Graph | ✔ Implemented | monthlySales query returns month-wise totals; recharts chart in Dashboard.jsx |
| Dashboard | Recent Invoices | ✔ Implemented | recentInvoices (last 5) returned and rendered |
| Dashboard | Top Selling Items | ✔ Implemented | topItems query ranks by units sold |
| Dashboard | Branch Revenue breakdown | ✘ Missing | getStats has NO branch filter or per-branch revenue split; data is global only |
| Dashboard | Branch-based data isolation (logged-in user sees own branch) | ✘ Missing | No branch_id filter in any dashboard query; users and branch context not enforced |
| Billing | Invoice Lifecycle: Draft → Active → Credit / Paid → Return Window → Completed | ⚠ Partial | Draft, Paid, Credit statuses exist. "return_window" & auto-transition to "Completed" after 15 days NOT implemented |
| Billing | Create Invoice with Continue Draft option | ⚠ Partial | Draft saving works; UI shows "Invoices / Return & Exchange / Completed" tabs but no explicit "Continue Draft" flow on create screen |
| Billing | Invoice Number Auto-generation | ✔ Implemented | ETS-YY### format auto-generated in invoices:create |
| Billing | Barcode Scan + QR Code scan | ⚠ Partial | USB barcode gun + webcam barcode scan implemented; QR code scanning is NOT specifically handled (same code path but no QR-specific logic) |
| Billing | Payment modes: Cash, Card, UPI, Split | ⚠ Partial | Cash, Card, UPI, EFT, Split implemented. "EFT" is not in spec (spec says Cash/Card/UPI/Split). UPI is listed but not separately tracked in DB (online_amount covers card+UPI) |
| Billing | Credit System: mark unpaid invoice as Credit, collect later | ✔ Implemented | is_credit_sale flag + Credit status + invoices:updateStatus implemented |
| Billing | Return & Exchange within 15-day window | ⚠ Partial | return_exchange table and returns:create IPC exist; BUT 15-day date check / enforcement is NOT implemented — no validation prevents return after 15 days |
| Billing | Auto-lock invoice to "Completed" after 15 days | ✘ Missing | No cron job, scheduled task, or background process to auto-transition status to Completed after 15 days |
| Billing | Single Invoice system (return edits original, no duplicate) | ⚠ Partial | return_exchange links to original_invoice_id but creates a new return_exchange record rather than editing the original invoice items/amount |
| Billing | Invoice List filters: All/Active/Draft/Credit/Return&Exchange/Completed | ⚠ Partial | invoices:getAll accepts status filter; UI has Invoices/Return&Exchange/Completed tabs but no explicit Draft / Credit sub-filter tabs in the list view |
| Billing | Invoice table columns: Invoice No, Customer, Phone, Items, Total, Created By, Date, Payment Type, Status | ✔ Implemented | All columns present in the list render |
| Inventory | Add / Edit / Delete Product | ✔ Implemented | products:create / products:update / products:delete (soft-delete) all implemented |
| Inventory | Product fields: Name, Category, Price, Cost, Stock | ✔ Implemented | All fields present in products table |
| Inventory | Stock auto-decrease on Sale, increase on Return | ✔ Implemented | updStock run in invoices:create; return:create restores stock |
| Inventory | Import / Export Excel/CSV (Bulk update) | ✘ Missing | No IPC handler for bulk import/export; xlsx library is in package.json but no import/export UI or handler code exists |
| Inventory | Branch-specific product stock (product.branch_id) | ✘ Missing | products table has NO branch_id column; inventory is global across all branches |
| Vendors | Add / Edit Vendor | ⚠ Partial | vendors:create implemented; vendors:update IPC handler is MISSING (no edit functionality) |
| Vendors | Purchase Order Flow: Create PO → Receive → Stock Update | ✔ Implemented | purchases:create with status=Received triggers stock update |
| Vendors | Purchase Return: Damaged → Return → Stock Adjust | ⚠ Partial | purchase_returns table exists with return_qty; but no IPC handler (purchases:return or similar) is registered — UI cannot call this feature |
| Pay Bills | Partial Payment, Full Payment, Pending Tracking | ✔ Implemented | paybills:create updates paid_amount & pending_amount; status set to Partial or Received |
| Banking | Track transactions linked to Sales, Expenses, Vendor payments | ⚠ Partial | banking_transactions table exists and banking:addTransaction works; but transactions are NOT auto-created when a sale is saved or expense is paid — linkage is manual only |
| Expenses | Expense categories: Rent, Salary, Misc with Amount/Date/Notes | ✔ Implemented | expenses table and expenses:create fully implemented with category field |
| Reports | Sales Report | ✔ Implemented | reports:sales with date range implemented |
| Reports | Profit & Loss Report | ✔ Implemented | reports:profitLoss with date range implemented |
| Reports | Inventory / Stock Report | ✔ Implemented | reports:stock returns full stock analysis |
| Reports | Credit / Outstanding Report | ✔ Implemented | reports:customerOutstanding implemented |
| Reports | Expense Report | ✘ Missing | No reports:expenses IPC handler — expense report is NOT in the reports module |
| Reports | Multi-Branch Filter (All / Branch 1 / Branch 2) | ✘ Missing | ALL report queries lack branch_id parameter; there is no branch filter in any report |
| Reports | User sees only allowed branch data | ✘ Missing | No branch-based row-level security in report queries |
| Settings | Company Profile (Name, Owner, Contact, Address, Logo) | ⚠ Partial | settings:getCompany / saveCompany implemented; Logo upload NOT implemented (logo_path in DB but no upload handler) |
| Settings | Account Management (Cash / Bank accounts) | ✔ Implemented | accounts:create / accounts:update / accounts:getAll implemented |
| Settings | User Management (max 5–6 users, Name/Email/Password/Role/Branch) | ⚠ Partial | User CRUD implemented; BUT users table has NO branch_id column — branch assignment per user is missing. Also no max-user enforcement (5–6 limit) |
| Settings | Branch Management (Name, Code, Address, Contact) | ⚠ Partial | branches table exists (name, store_id, address); branches:getAll works. BUT no branches:create / branches:update / branches:delete IPC handlers — branches cannot be managed from UI |
| Settings | Roles & Permissions (checkbox matrix per module/action) | ✔ Implemented | Full permissions system with role_permissions + user_permissions override. UI checkbox modal exists in Settings |
| Settings | Backup & Restore | ⚠ Partial | "Backup Now" logs a record; Restore button exists in UI but has NO handler — actual file backup/restore NOT implemented |
| Settings | Currency & Language settings | ✘ Missing | No currency / language table, IPC handler, or UI section in Settings |
| System Rules | Branch-based data isolation (invoice, product, expense all tagged by branch_id) | ✘ Missing | Only invoices.branch_id exists; products, expenses, banking_transactions, customers have no branch_id |
| System Rules | Role-based access control on every API + UI hide/show | ⚠ Partial | Permissions loaded on login; UI AccessDenied component exists. But many IPC handlers do NOT validate permissions server-side before executing |
| System Rules | Real-time Billing ↔ Inventory sync | ✔ Implemented | Stock updates happen inside the same DB transaction on invoice save |
| System Rules | Return control: ≤15 days editable, >15 days locked | ✘ Missing | No date-based lock check in returns:create or in the UI before showing the return option |

# 5. Recommended Fix Priority

## Priority 1 — Core Architecture (Block everything else)

- Add branch_id to: products, expenses, banking_transactions, customers, users tables

- Pass branch context through all API calls and filter all queries by branch_id

- Enforce user.branch_id so each user only sees their branch data

## Priority 2 — Invoice Lifecycle Correctness

- Add return_window status and Completed status to invoice state machine

- Implement background/scheduler to auto-lock invoices to Completed after 15 days

- Add 15-day validation check in returns:create before allowing return

## Priority 3 — Missing CRUD Handlers

- vendors:update — allow editing vendor details

- branches:create / branches:update / branches:delete — full branch management

- purchases:createReturn — trigger purchase return flow with stock adjustment

- reports:expenses — expense report with date range and category filter

## Priority 4 — Settings & Configuration

- Currency & Language settings (table, IPC, UI)

- Company logo upload (file picker + IPC save path)

- Backup restore actual file logic

- User branch assignment (users.branch_id column + Settings UI)

## Priority 5 — Import / Export & Automation

- Product bulk import via Excel/CSV (products:importCSV IPC + UI)

- Product export to Excel/CSV

- Auto-create banking_transactions when sales, expenses, and vendor payments are saved

- Server-side permission validation on all IPC handlers

Total estimated missing/partial features requiring development work: 26 out of 46